| ID​​ | Internal Interface​​ | Transport​​ | Specification Type​​ | Owner​​ | Consumer​​ | Producer​​ | Consumer Status​​ | Producer Status​​ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| I1 ​​ | Subject Updated Events​​ | Kafka ​​ | Event Schema ​​ | Sensa Investigation​​ | Sensa Investigation ​​ | Sensa Data ​​ | Available and to be tested​ | ​In progress​ |
| I2 ​​ | AML Inference Trigger​​ | REST API (manual) ​​ | API Contract ​​ | Sensa Detection​​ | Sensa Detection ​​ | Sensa Data ​​ | ​Capability exists, need to be configured and tested​ | ​Not started​ |
| I3 ​​ | Detection Events​​ | Kafka ​​ | Event Schema ​​ | Sensa Investigation​​ | Sensa Investigation ​​ | Sensa Detection ​​ | ​​Available and to be tested​ ​ | ​​Available and to be tested​ ​ |
| I4 ​​ | OLAP Access​​ (Training Data) ​​ | Spark ​​ | Data Contract ​​ | Sensa Data ​​ | Sensa Detection ​​ | Sensa Data ​​ | ​Not started​ | ​In progress​ |
| I5 ​​ | OLTP Access​​ (Decisioning Enrichment)​​ | SQL ​​ | Data Contract ​​ | Sensa Data ​​ | Sensa Detection ​​ | Sensa Data ​​ | ​Capability exists, need to be configured and tested​ | ​Not started​ |
| I6 ​​ | OLTP Access​​ (Transaction Search)​​ | SQL ​​ | Data Contract ​​ | Sensa Data ​​ | Sensa Investigation ​​ | Sensa Data ​​ | ​​​Available and to be tested​ ​​ | In progress​​ |
| I7 ​​ | Investigation Agents & Copilot​​ | REST ​​ | API Contract ​​ | Sensa Investigation ​​ | Sensa Agent ​​ | Sensa Investigation ​​ | ​​To be tested​ ​ | ​To be tested​ ​ |